JSON Workgroup High Level Milestones

# June 2024

**Scope**

* Solidify project scope and purpose

# July 2024

**Use Cases, Documentation & Project Tasks**

* Determine Use Cases to be Developed
* Create location for gathering documentation to define process
* Develop Project Tasks

# August 2024

**Development & IDS/DW Technology**

* Develop JSON Schemas
* Update CEDS Ontology
* Document Process
* Determine IDS/DW Tech to be used to load IDS/DW from JSON

# September 2024

**Development**

* Develop JSON Schemas
* Update CEDS Ontology
* Document Process

# October 2024

**Development and IDS/DW Coding**

* Develop JSON Schemas
* Update CEDS Ontology
* Document Process
* Begin IDS/DW Coding

# November 2024

**Development, IDS/DW Coding, Process Documentation Drafting**

* Develop JSON Schemas
* Update CEDS Ontology
* Document Process
* Continue IDS/DW Coding
* Begin Draft of Process Documentation

# December 2024

**Development, IDS/DW Coding, Process Documentation Drafting**

* Develop JSON Schemas
* Update CEDS Ontology
* Document Process
* Continue IDS/DW Coding
* Continue Draft of Process Documentation

# January 2025

**IDS/DW Coding, Process Documentation Finalization**

* Continue IDS/DW Coding
* Finalize Document Process

# February 2025

**Release**

* Release Document Process
* Release IDS/DW Coding
* Release JSON Schemas